PES UNIVERSITY, BANGALORE

Department of Computer Science and Engineering

SOFTWARE TEST PLAN

for

Smart Complaint Management System (SCMS)

| Document Information | Details |
| --- | --- |
| Version | 2.0 |
| Based on SRS | SCMS SRS Version 2.0 approved |
| Prepared by | Team-8 |
| Project | SE-MiniProject-Team-8 |
| Date | 20-09-2026 |
| Status | Final / Deliverable 1 |

# Revision History

| Version | Date | Change Description | Basis |
| --- | --- | --- | --- |
| 1.0 | 20-09-2026 | Initial test-plan/test-case baseline based on earlier SCMS requirements. | Previous SRS / initial test-case document |
| 2.0 | 02-10-2026 | Updated test plan to align with the modified SRS Version 2.0, including NFRs, security validation, SLA and feedback requirements. | SRS V2.0 + deliverable template |

# 1. Introduction

Purpose: This document defines the software test plan for the Smart Complaint Management System (SCMS) Version 2.0. It specifies the testing objectives, scope, approach, environment, responsibilities, risks, test management, and traceability needed to validate the requirements in the modified SRS.

Scope: Testing covers user authentication and role management, complaint submission, severity-based assignment, handler actions, appeals, audit trail, role-specific dashboards, SLA overdue checking, post-resolution feedback, performance, data persistence, usability, reliability, and the security requirements defined in SRS Version 2.0.

Out of scope: External university ERP/SSO integrations and third-party integrations are not required for this project phase. The system is a self-contained web application using Python 3, Flask, SQLite, and a modern browser.

References: SCMS SRS Version 2.0; Software Engineering Mini-Project Deliverables Part-1; provided IEEE-style Software Test Plan sample; existing SCMS test-case document; Software Architecture and Design Specification / architecture lab material.

Definitions: SCMS – Smart Complaint Management System; SRS – Software Requirements Specification; STP – Software Test Plan; RTM – Requirements Traceability Matrix; RBAC – Role-Based Access Control; SLA – Service Level Agreement; UAT – User Acceptance Testing.

# 2. Test Items

User Authentication & Role Management

Complaint Submission

Severity-Based Auto-Assignment

Handler Actions: Resolve, Reject and Escalate

Appeal Mechanism

Audit Trail

Role-Specific Dashboards

SLA Overdue Flagging

Post-Resolution Feedback

Performance and data-persistence requirements

Security controls: password protection, server-side authorization, audit protection, generic authentication errors

Usability, maintainability and reliability characteristics that are testable at the mini-project level

# 3. Features to be Tested

The following features are mapped to the requirement IDs in SRS Version 2.0.

| SRS Requirement(s) | Feature / Validation Target |
| --- | --- |
| REQ-1.1–REQ-1.4 | User registration, authentication, role restriction and generic invalid-credential handling |
| REQ-2.1–REQ-2.3 | Complaint submission, field validation, timestamp and unique Complaint ID |
| REQ-3.1–REQ-3.3 | Severity-based routing and in-app assignment notification |
| REQ-4.1–REQ-4.4 | Resolve, reject, escalation and assignment-level authorization |
| REQ-5.1–REQ-5.4 | Single appeal, eligibility, escalation and Dean-level final review |
| REQ-6.1–REQ-6.3 | Immutable audit recording, visibility and protection |
| REQ-7.1–REQ-7.3 | Student, handler and Dean dashboard filtering |
| REQ-8.1–REQ-8.2 | Manual SLA overdue check and overdue complaint actions |
| REQ-9.1–REQ-9.2 | Post-resolution rating/comment and handler-facing anonymity |
| NFR-PERF-01 | Dashboard response time ≤ 2 seconds under normal mini-project workload |
| NFR-PERF-02 | Valid complaint submission confirmation ≤ 3 seconds under normal mini-project workload |
| NFR-DATA-01–04 | Persistence, invalid-submission behavior, unique IDs and chronological audit data |
| SEC-01–04 | Password hashing, server-side authorization, audit protection and generic authentication errors |
| NFR-USAB-01–02 | Clear validation messages and clear complaint status information |
| NFR-MAIN-01 | Modular separation of authentication, complaint, routing, audit and feedback functionality |
| NFR-REL-01–02 | Persistence across normal restart and truthful submission confirmation |

# 4. Features Not to be Tested

External university ERP, SSO, or other university-system integrations, because SRS Version 2.0 states that these are not required for this phase.

Third-party authentication systems and third-party software integrations, because no such integrations are required for the current implementation.

Production-scale infrastructure, since the SRS scopes the implementation to a university-level mini-project using a local or university-provided development server.

Automated background SLA scheduling; the SRS explicitly specifies that overdue checking is manually triggered by an authorized user.

Implementation details of components that are outside the SCMS application boundary.

# 5. Test Approach / Strategy

## 5.1 Test Levels

Unit Testing: Validate individual functions/modules such as validation, routing, authentication helpers, audit logging and feedback handling.

Integration Testing: Validate interactions between Flask application logic, SQLite persistence, authentication/RBAC, complaint routing, audit logging and dashboards.

System Testing: Validate complete end-to-end workflows from student complaint submission through assignment, handling, escalation/appeal, audit and feedback.

Acceptance Testing: Validate that the implemented SCMS satisfies the SRS requirements from the perspective of the intended user roles.

## 5.2 Test Types

Functional testing

Negative and validation testing

Integration testing

System / end-to-end testing

Regression testing

Performance testing

Usability testing

Security validation

Data persistence and reliability testing

## 5.3 Entry Criteria

A stable SCMS build is available.

Required database schema and test accounts are available.

Test environment is configured with Python 3, Flask, SQLite and a modern browser.

Test data for Student, Faculty-in-Charge, Grievance Committee and Dean roles is available.

The modified SRS Version 2.0 and corresponding test cases are baselined.

## 5.4 Exit Criteria

All planned test cases are executed.

All critical/blocking defects are resolved or formally accepted for the project phase.

Functional, non-functional and security requirements have traceable validation evidence.

No unresolved defect prevents execution of a required end-to-end workflow.

Test results and defect records are documented before final sign-off.

## 5.1 Security Validation

SEC-01: Verify passwords are stored only in cryptographically hashed form and are not stored as plaintext.

SEC-02: Attempt direct navigation/API requests to protected resources using a user with an unauthorized role and verify server-side denial.

SEC-03: Attempt to modify or delete an existing audit record through the application/UI/API and verify that the original record remains unchanged.

SEC-04: Attempt login with an invalid user ID and with an invalid password and verify that the same generic authentication error is returned without revealing which credential is incorrect.

Verify that unauthenticated users cannot access protected functionality.

Verify that a student cannot access another student's complaint data or handler/dean actions.

# 6. Test Environment

| Category | Environment / Configuration |
| --- | --- |
| Hardware | Standard desktop/laptop; minimum 4 GB RAM as stated in SRS operating environment |
| Operating System | Windows or Linux |
| Language | Python 3 |
| Web Framework | Flask |
| Database | SQLite |
| Client | Modern web browser: Google Chrome, Mozilla Firefox or Microsoft Edge |
| Communication | HTTP/HTTPS |
| Hosting | Local host or university-provided development server |
| Test Tools | Browser developer tools; Python/Flask test utilities; SQLite inspection tools; optional Postman for API-level checks; Jira for defect tracking if used by the team |
| Test Data | Dummy Student, Faculty-in-Charge, Grievance Committee and Dean accounts; Low/Medium/High complaints; rejected/resolved complaints; audit records; SLA-aged records; feedback records |

# 7. Test Schedule

| Milestone | Planned Activity |
| --- | --- |
| Test Plan update | Align STP with SRS Version 2.0 and provided IEEE-style template |
| Test case update | Update functional, non-functional and security test cases to the revised REQ/NFR/SEC IDs |
| Environment setup | Prepare application, database, test accounts and browser environment |
| Functional execution | Execute unit, integration and system test cases |
| Security validation | Execute SEC-01 to SEC-04 and RBAC checks |
| NFR validation | Execute performance, usability, data and reliability checks |
| Defect logging / retest | Record defects, fix, and execute regression/retest |
| Final test reporting | Prepare execution summary, traceability evidence and sign-off |

# 8. Test Deliverables

Software Test Plan (this document)

Detailed Test Cases / Test Case Specification

Test Data

Test Execution Results / Logs

Defect Reports

Requirements Traceability Matrix / test traceability mapping

Security Validation evidence

Final Test Summary Report

# 9. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Test / QA Lead | Maintain the test plan, coordinate execution, monitor coverage and prepare the test summary. |
| Test Engineer / Team Member | Design and execute test cases, record actual results, collect evidence and log defects. |
| Developer | Support test environment setup, analyze defects, implement fixes and support regression testing. |
| Project / Team Lead | Coordinate requirements, implementation readiness and final review. |
| Evaluator / Guide | Review deliverables and provide acceptance/sign-off where applicable. |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Unstable build | Use a smoke test before full execution and defer blocked cases until a stable build is available. |
| Incomplete implementation of revised SRS requirements | Use the RTM to identify uncovered REQ/NFR/SEC items before final execution. |
| Database/test-data inconsistency | Maintain controlled test data and verify persistence directly when required. |
| Role/RBAC configuration errors | Use dedicated accounts for all four roles and test both allowed and denied actions. |
| Time limitation | Prioritize requirement-critical, security and end-to-end tests first, then execute remaining regression/usability tests. |
| Environment/browser differences | Run core workflows on at least one supported modern browser and record environment details. |

# 11. Assumptions & Dependencies

The SCMS is deployed for a single university and used by Student, Faculty-in-Charge, Grievance Committee and Dean roles.

Users have valid test credentials and access to a modern browser.

SQLite is available and accessible to the application.

The application server and database are available during test execution.

The complaint routing hierarchy is Faculty-in-Charge → Grievance Committee → Dean.

Only Low, Medium and High complaint severity values are valid.

SLA overdue checking is manually triggered by an authorized Dean/Admin user; no background scheduler is assumed.

No external ERP, SSO or third-party authentication dependency is required for this phase.

# 12. Suspension & Resumption Criteria

## Suspend testing if:

The application environment is unavailable or the database cannot be accessed.

A blocking defect prevents execution of a major portion of planned test cases.

Authentication or routing is so unstable that downstream test results would be invalid.

A new build changes core requirements or interfaces and the affected test baseline is not yet updated.

## Resume testing if:

The environment is restored and the database is available.

Blocking defects are resolved or a stable build is provided.

Required test data and user roles are restored.

Affected test cases are reviewed and the test baseline is updated where necessary.

# 13. Test Case Management & Traceability

The traceability approach maps each SRS requirement to one or more unit/integration/system tests. The detailed test-case document can contain the execution columns Actual Result and Test Result; those fields should remain 'To be filled after execution' until testing is actually performed.

The following traceability baseline is derived from the modified SRS Version 2.0 and is intended to replace older mappings based on the previous SRS.

| SRS ID | Requirement | Test Case ID | System Test ID |
| --- | --- | --- | --- |
| REQ-1.1 | Student registration | TC-AUTH-01 | ST-AUTH-01 |
| REQ-1.2 | User authentication | TC-AUTH-02 | ST-AUTH-02 |
| REQ-1.3 | Role-based access | TC-SEC-02 | ST-SEC-01 |
| REQ-1.4 | Generic invalid-credential error | TC-AUTH-03 | ST-SEC-02 |
| REQ-2.1 | Complaint submission | TC-CMP-01 | ST-CMP-01 |
| REQ-2.2 | Complaint input validation | TC-CMP-02 | ST-CMP-02 |
| REQ-2.3 | Complaint ID and timestamp | TC-CMP-03 | ST-CMP-03 |
| REQ-3.1 | Low/Medium routing to Faculty | TC-ROUTE-01 | ST-ROUTE-01 |
| REQ-3.2 | High routing to Committee | TC-ROUTE-02 | ST-ROUTE-02 |
| REQ-3.3 | Assignment notification | TC-ROUTE-03 | ST-ROUTE-03 |
| REQ-4.1 | Resolve with mandatory remarks | TC-HND-01 | ST-HND-01 |
| REQ-4.2 | Reject with mandatory reason | TC-HND-02 | ST-HND-02 |
| REQ-4.3 | Escalation hierarchy | TC-HND-03 | ST-HND-03 |
| REQ-4.4 | Assigned-role authorization | TC-SEC-03 | ST-SEC-03 |
| REQ-5.1 | Appeal eligibility | TC-APL-01 | ST-APL-01 |
| REQ-5.2 | Appeal reassigns and changes status | TC-APL-02 | ST-APL-02 |
| REQ-5.3 | Second appeal rejected | TC-APL-03 | ST-APL-03 |
| REQ-5.4 | Dean-level appeal final review | TC-APL-04 | ST-APL-04 |
| REQ-6.1 | Immutable audit entry contents | TC-AUD-01 | ST-AUD-01 |
| REQ-6.2 | Audit visibility | TC-AUD-02 | ST-AUD-02 |
| REQ-6.3 | Audit cannot be edited/deleted | TC-SEC-04 | ST-SEC-04 |
| REQ-7.1 | Student dashboard filtering | TC-DASH-01 | ST-DASH-01 |
| REQ-7.2 | Handler dashboard filtering | TC-DASH-02 | ST-DASH-02 |
| REQ-7.3 | Dean dashboard filtering | TC-DASH-03 | ST-DASH-03 |
| REQ-8.1 | Manual SLA overdue check | TC-SLA-01 | ST-SLA-01 |
| REQ-8.2 | Overdue details and escalate action | TC-SLA-02 | ST-SLA-02 |
| REQ-9.1 | Resolved complaint feedback | TC-FB-01 | ST-FB-01 |
| REQ-9.2 | Feedback anonymity in handler view | TC-FB-02 | ST-FB-02 |
| NFR-PERF-01 | Dashboard ≤ 2 sec | TC-PERF-01 | ST-PERF-01 |
| NFR-PERF-02 | Complaint confirmation ≤ 3 sec | TC-PERF-02 | ST-PERF-02 |
| NFR-DATA-01 | Complaint persistence | TC-DATA-01 | ST-DATA-01 |
| NFR-DATA-02 | Invalid submission not persisted | TC-DATA-02 | ST-DATA-02 |
| NFR-DATA-03 | Unique Complaint ID | TC-DATA-03 | ST-DATA-03 |
| NFR-DATA-04 | Chronological audit history | TC-DATA-04 | ST-DATA-04 |
| SEC-01 | Password hashing | TC-SEC-01 | ST-SEC-05 |
| SEC-02 | Server-side authorization | TC-SEC-02 | ST-SEC-06 |
| SEC-03 | Audit protection | TC-SEC-04 | ST-SEC-07 |
| SEC-04 | Generic authentication error | TC-SEC-05 | ST-SEC-08 |
| NFR-USAB-01 | Clear labels/validation | TC-USAB-01 | ST-USAB-01 |
| NFR-USAB-02 | Clear complaint status | TC-USAB-02 | ST-USAB-02 |
| NFR-MAIN-01 | Modular application structure | TC-MAIN-01 | ST-MAIN-01 |
| NFR-REL-01 | Persistence after restart | TC-REL-01 | ST-REL-01 |
| NFR-REL-02 | Truthful submission confirmation | TC-REL-02 | ST-REL-02 |

## 13.1 Minimum Test Case Set for Deliverable

| ID | Test Scenario | SRS Mapping | Type |
| --- | --- | --- | --- |
| TC-01 | User registration and authentication | REQ-1.1, REQ-1.2 | Functional |
| TC-02 | Role-based authorization | REQ-1.3, SEC-02 | Security |
| TC-03 | Invalid credential generic error | REQ-1.4, SEC-04 | Security |
| TC-04 | Complaint submission validation | REQ-2.1, REQ-2.2 | Functional |
| TC-05 | Severity-based routing | REQ-3.1, REQ-3.2 | Functional |
| TC-06 | Handler resolve/reject/escalate | REQ-4.1–REQ-4.4 | Functional |
| TC-07 | Appeal workflow | REQ-5.1–REQ-5.4 | Functional |
| TC-08 | Audit trail integrity | REQ-6.1–REQ-6.3, SEC-03 | Security |
| TC-09 | Dashboard filtering | REQ-7.1–REQ-7.3 | Functional |
| TC-10 | SLA overdue review | REQ-8.1–REQ-8.2 | Functional |
| TC-11 | Post-resolution feedback | REQ-9.1–REQ-9.2 | Functional |
| TC-12 | Dashboard response time | NFR-PERF-01 | Performance |
| TC-13 | Complaint submission response time | NFR-PERF-02 | Performance |
| TC-14 | Complaint persistence and invalid-record behavior | NFR-DATA-01, NFR-DATA-02 | Data |
| TC-15 | Password hashing verification | SEC-01 | Security |
| TC-16 | Usability validation messages/status | NFR-USAB-01, NFR-USAB-02 | Usability |
| TC-17 | Persistence after application restart | NFR-REL-01 | Reliability |
| TC-18 | No false success before database storage | NFR-REL-02 | Reliability |

# 14. Test Metrics & Reporting

Metrics collected:

Test cases planned vs. executed

Pass / fail / blocked counts

Functional requirement coverage

Non-functional requirement coverage

Security requirement coverage

Defect count by severity

Defect aging and retest status

Requirement traceability coverage

Performance measurements for dashboard and complaint submission response time

Reports:

Test execution status

Defect reports

Requirement traceability report

Security validation results

Final Test Summary Report

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| Test /QA Lead | Kavya Pandappa Korti | 29/09/2026 |
| Developer / Dev Lead | Hemanth V | 29/09/2026 |
| Project / Team Lead | Preetham V | 29/09/2026_____ |
| Developer / Dev Lead | Mohammed Zahoor Mashahir | 29/09/2026 |

# Document Consistency Note

This version intentionally uses SRS Version 2.0 as the source of truth. The older SRS Version 1.0 and older test-plan/test-case wording should not be used to create new requirement mappings where the modified SRS has changed the requirement IDs, scope, or non-functional/security requirements. Existing test cases may be retained where their behavior still matches SRS Version 2.0, but their SRS mapping should be updated before execution.